TECHNICAL DESIGN PROPOSAL

Monolith to Microservices

Migration Strategy

A phased approach using the Strangler Fig pattern to decompose a monolithic application into independently deployable microservices.

Engineering Architecture Team

Version 1.0  |  March 2026

Classification: Internal

# 1. Executive Summary

This proposal outlines a migration strategy for decomposing our monolithic application into a microservices architecture. The current system has reached inflection points in scalability, deployment velocity, and team autonomy that justify the investment. We recommend a phased Strangler Fig approach over 12 months, prioritizing high-value domain boundaries while maintaining production stability throughout the transition.

Key Outcome Independent deployability for 6 core services, reducing release cycle time from 2 weeks to under 1 day per service, with zero planned downtime during migration.

# 2. Current State Analysis

The monolithic application has served the business well through initial growth, but several systemic issues now constrain engineering velocity and operational resilience:

- Deployment coupling: A single change to any module requires a full application redeploy, creating a 2-week release train with high coordination overhead.

- Scaling inefficiency: The entire application must scale uniformly. CPU-intensive analytics workloads are co-located with I/O-bound API handlers, leading to over-provisioning of 3–5x on average.

- Blast radius: A memory leak or crash in one module brings down the entire system. We have experienced 4 production incidents in the past quarter traceable to cross-module failures.

- Team contention: 5 teams contribute to the same codebase and deployment artifact, resulting in merge conflicts, broken builds, and implicit coupling through shared database tables.

- Technology lock-in: The monolith enforces a single runtime and framework version across all domains, preventing teams from adopting fit-for-purpose tools.

# 3. Target Architecture

The target state is a set of loosely coupled, independently deployable services organized around business domain boundaries. Each service owns its data, exposes a well-defined API contract, and communicates asynchronously where possible.

## 3.1 Core Principles

- Single responsibility per service, aligned to a bounded context.

- Data sovereignty: each service owns its datastore; no shared databases.

- Asynchronous communication via an event bus (Kafka/NATS) as the default; synchronous REST/gRPC only for request-response flows.

- Infrastructure as code: every service is deployable via CI/CD with no manual steps.

- Observability built in: distributed tracing, structured logging, and health endpoints from day one.

## 3.2 Service Topology

Services communicate through an API Gateway for external traffic and a message broker for inter-service events. A service mesh (Istio/Linkerd) handles mTLS, retries, and circuit breaking at the infrastructure layer.

# 4. Migration Strategy

We adopt the Strangler Fig pattern: new functionality is built as microservices from the outset, while existing monolith capabilities are incrementally extracted behind a routing facade. The monolith remains operational throughout, shrinking over time until it can be decommissioned.

## 4.1 Approach

Phase 1 — Facade: Deploy an API gateway in front of the monolith. All external traffic routes through the gateway, enabling transparent rerouting to new services without client changes.

Phase 2 — Extract: Identify the highest-value bounded context (see Section 5), build it as a standalone service, replicate its data, and cut over traffic at the gateway. Validate with shadow traffic before switching.

Phase 3 — Iterate: Repeat extraction for subsequent services in priority order. Each extraction follows the same pattern: build, replicate data, shadow, cut over, decommission monolith code.

Phase 4 — Decommission: Once all domains are extracted, retire the monolith shell and the temporary data synchronization layer.

# 5. Service Decomposition

Domain analysis identified 6 bounded contexts suitable for extraction. Extraction priority is based on deployment frequency, scaling needs, and team ownership clarity:

| Service | Priority | Deploy Freq | Scale Need | Owner |
| --- | --- | --- | --- | --- |
| User & Auth | P0 | Daily | Medium | Platform |
| Billing | P0 | Weekly | Low | Payments |
| Notifications | P1 | Daily | High | Engagement |
| Analytics | P1 | Weekly | Very High | Data |
| Content Mgmt | P2 | Bi-weekly | Medium | Product |
| Reporting | P2 | Monthly | High | Data |

# 6. Data Management

The most critical challenge in decomposition is untangling shared data. Our strategy:

- Database-per-service: each extracted service gets its own database instance (PostgreSQL or DynamoDB depending on access patterns).

- Change Data Capture (CDC): during the transition period, Debezium streams changes from the monolith database to new service databases, ensuring consistency without dual writes.

- Event sourcing for cross-service data: services publish domain events to the event bus. Downstream consumers build local read models rather than querying upstream services.

- Data migration validation: automated reconciliation jobs compare monolith and service data during the shadow period, flagging discrepancies before cutover.

# 7. Infrastructure and DevOps

- Container orchestration: Kubernetes (EKS) with namespace-per-team isolation.

- CI/CD: per-service pipelines (GitHub Actions) with independent versioning, canary deployments, and automated rollback.

- Service mesh: Istio for mTLS, traffic management, and circuit breaking.

- Observability: OpenTelemetry for distributed tracing, Prometheus + Grafana for metrics, centralized logging via Loki.

- Secrets management: HashiCorp Vault with Kubernetes sidecar injection.

# 8. Risk Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data inconsistency during migration | High — incorrect billing, lost records | CDC + automated reconciliation; shadow traffic validation before cutover |
| Increased operational complexity | Medium — more services to monitor | Service mesh, centralized observability, on-call runbooks per service |
| Network latency between services | Medium — degraded response times | Async-first communication; caching layers; latency budgets per call chain |
| Team skill gaps in distributed systems | Medium — slower initial velocity | Training program in weeks 1–4; embedded SRE support during Phase 2 |
| Scope creep during extraction | High — delayed timelines | Strict bounded context boundaries; time-boxed extraction sprints |

# 9. Timeline

The migration spans 12 months across 4 phases:

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | Months 1–2 | API gateway deployed; traffic routing in place; observability stack operational; team training complete |
| Phase 2 | Months 3–5 | User & Auth and Billing services extracted; CDC pipelines running; shadow traffic validated |
| Phase 3 | Months 6–9 | Notifications and Analytics services live; event bus handling cross-service communication |
| Phase 4 | Months 10–12 | Content Mgmt and Reporting extracted; monolith decommissioned; CDC pipelines retired |

Next Steps 1) Architecture review board approval. 2) Staff Phase 1 team (2 senior engineers + 1 SRE). 3) Procure API gateway and Kubernetes infrastructure. 4) Begin gateway deployment in sprint 1.